Daily Scrum Meeting (2nd iteration)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Daily Scrum Meeting | | | | |
| Date | Description | Affected | Action | Attended |
| 5th December 2016 | Create UI for add food menu | Trouble adjusting UI designs | Add menu UI design completed successfully through discussion and searching for solution on Internet. | All |
| 5th December 2016 | Do coding for add food menu | Trouble entering new menu into database | Add menu function successfully completed and problem solved by finding solution online. | All |
| 6th December 2016 | Test the add menu function and fix any found bugs | - | Testing on add menu function is completed and no bugs were found. | All |
| 6th December 2016 | Create UI for search menu function. | - | The search menu UI is successfully created. | All |
| 6th December 2016 | Write codes for search menu function | - | Menu details can be displayed successfully. | All |
| 6th December 2016 | Test the search menu function for empty field and invalid input validation | - | Empty field and invalid input is successfully validated | All |
| 8th December 2016 | Create UI for delete menu function | - | The delete menu UI is successfully created. | All |
| 8th December 2016 | Write codes to delete menu function | Error in deleting menu, the menu cannot be deleted | Solution to error is found by searching the web and the problem is solved. | All |
| 8th December 2016 | Test the delete menu function for bugs and other errors | - | No bugs or errors are found. | All |
| 9th December 2016 | Create UI for update menu function | - | The UI is created successfully. | All |
| 9th December 2016 | Write codes for update menu function | The menu details is not updated correctly. | The update menu function is completed and problem is solved through discussion with group members. | All |
| 9th December 2016 | Test the code validation on empty fields and invalid input | - | The validation test is completed and no errors are found. | All |
| 12th December 2016 | Create UI for add new staff | - | The UI is designed successfully without problems. | All |
| 12th December 2016 | Write source code for adding new staff | - | The source code is done by referring some online codes. | All |
| 12th December 2016 | Test the validation of all the input fields | Age textfield can input negative value. | Try to add validation for not accepting negative and decimal value. | All |
| 13th December 2016 | Create UI for search staff | - | Search staff UI is created as planned. | All |
| 13th December 2016 | Write source code for search staff | - | Staff details can be displayed successfully. | All |
| 13th December 2016 | Test the validation of invalid staff details to search | - | No validation is found. | All |
| 14th December 2016 | Create user interface to update staff details | - | The interface should looks similar to add staff UI but just some small modifications. | All |
| 14th December 2016 | Write source code for updating staff details | Can’t run file | Checked and it’s the cause of not connecting to database | All |
| 14th December 2016 | Test for validation | - | As the input field are the same as add staff, the validation are same. | All |
| 15th December 2016 | Create UI for delete staff | - | UI created successfully | All |
| 15th December 2016 | Write source code for delete staff | - | Staff can be deleted successfully | All |
| 15th December 2016 | Test validation of wrong staff ID or empty field input | - | Passed the validation by popping up error message. | All |
| 16th December 2016 | Fix any errors and bugs | Found some small layout errors. | Fix it by making it to the position it should be. | All |
| 19th December 2016 | Create user interface for making payment | - | User interface designed | All |
| 19th December 2016 | Write source code for payment based on the order | Have some problems of calculating amount. | Discuss in team on how to solve the problem and finally solved. | All |
| 19th December 2016 | Test validation like invalid payment fees and payment type etc. | Even payment type has not been checked, it still can continue. | Fix it by disabling the continue button before payment type has been chosen. | All |
| 20th December 2016 | Create user interface for displaying payment report | - | Payment report user interface has been created. | All |
| 20th December 2016 | Write source code to display report. | - | Report can be displayed. | All |
| 20th December 2016 | Test validation to see report get the correct data | Date have time and time have date | Change the display format from the options. | All |
| 21st December 2016 | Add print receipt button in payment user interface | - | Button added successfully. | All |
| 21st December 2016 | Create a display format to display payment receipt | The format is slightly run away. | Adjust the format of the receipt. | All |
| 21st December 2016 | Write source code to display receipt | - | Receipt can be displayed. | All |
| 22nd December 2016 | Test the linking of payment with receipt | - | The payment successfully linked to display of receipt. | All |
| 22nd December 2016 | Fix receipt display format and other bugs error | - | Format and bugs are fixed successfully. | All |