**Logging (2nd Iteration)**

**Week 9 (Menu module)**

1. Chan Ken Feng, Ong Xiang, Vijayo Wee Sheng Hao
2. Time: 5th December 2016 (Monday), 10.00am
3. Activity: Add new menu
4. As an admin, I could add a new menu

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an add new menu user interface. | Ong Xiang, Vijayo Wee Sheng Hao | 1 Hours 30 minutes | 7 Hours 30 minutes |
| Write the source code for add new menu function with name,price and type of food required.. | Chan Ken Feng, Vijayo Wee Sheng Hao | 4 Hours 30 minutes |
| Testing the add new menu function and fix the bug. | Chan Ken Feng, Ong Xiang | 1 Hour 30 minutes |

1. Choo Chyau Hoong, Ong Kai Lun, Vijayo Wee Sheng Hao
2. Time: 6th December 2016 (Tuesday), 11.00am
3. Activity: Search menu
4. As an admin, I can search for a menu

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create a user interface to search a menu | Choo Chyau Hoong, Ong Kai Lun | 1 Hours 15 minutes | 6 hours 15 minutes |
| Write the source code to find the menu | Choo Chyau Hoong, Ong Kai Lun | 3 Hours 30 minutes |
| Testing the validation for invalid input and empty input | Ong Kai Lun, Vijayo Wee Sheng Hao | 30 minutes |
| Fixing any bug and errors | Choo Chyau Hoong, Vijayo Wee Sheng Hao | 1 hour |

1. Choo Chyau Hoong, Ong Kai Lun, Ong Xiang
2. Time: 8th December 2016 (Thursday), 11.00am
3. Activity: Delete menu
4. As an admin, I can delete a menu

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create interface for remove a menu | Choo Chyau Hoong, Ong Xiang | 1 Hours 15 minutes | 6 Hours |
| Write source code to remove the menu with the food ID is required to find the menu | Choo Chyau Hoong, Ong Kai Lun | 2 Hours 45 minutes |
| Testing the code validation | Ong Kai Lun, Ong Xiang | 1 Hour |
| Fixing any bug and errors | Ong Kai Lun, Ong Xiang | 1 hour |

1. Choo Chyau Hoong, Chan Ken Feng, Ong Kai Lun
2. Time: 9th December 2016 (Friday), 3.45pm
3. Activity: Update menu
4. As an admin, I can update the menu information

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create a user interface to update the menu information | Choo Chyau Hoong, Ong Kai Lun | 1Hours 30 minutes | 6 Hours |
| Writing the source code to update the menu detail | Chan Ken Feng, Ong Kai Lun | 3 Hours |
| Testing the code validation like invalid input and empty input. | Choo Chyau Hoong, Chan Ken Feng | 1 Hour 30 minutes |

**Week 10 (Staff Module)**

1. Chan Ken Feng, Ong Kai Lun, Ong Xiang
2. Time: 12th December 2016 (Monday), 12:00pm
3. Activity: Add new staff details
4. As an admin, I can create new staff

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an user interface to add new staff detail | Ong Xiang, Ong Kai Lun | 2Hours 30 minutes | 8 Hours |
| Write the source code for adding new staff | Chan Ken Feng, Ong Kai Lun | 3Hours |
| Testing validation with invalid input and empty input | Ong Xiang, Chan Ken Feng | 1 Hour |
| Fix any errors and bugs | Ong Kai Lun, Chan Ken Feng | 1Hour 30 minutes |

1. Choo Chyau Hoong, Ong Xiang, Chan Ken Feng
2. Time: 13th December 2016(Tuesday), 11:00am
3. Activity: Searching of staff
4. As an admin, I can search staff

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an user interface to search and view staff detail | Ong Xiang, Choo Chyau Hoong | 2Hours | 7 Hours 30minutes |
| Writing the source code to search the staff detail | Chan Ken Feng, Ong Xiang | 2Hours 30minutes |
| Testing the validation for invalid staff name, age, date of birth and etc | Choo Chyau Hoong, Chan Ken Feng | 1Hours 30 minutes |
| Fixing any bugs and errors | Ong Xiang, Choo Chyau Hoong | 1 Hour 30 minutes |

1. Vijayo Wee Sheng Hao, Ong Kai Lun, Chan Ken Feng
2. Time: 14th November 2016(Wednesday), 3.00pm
3. Activity: Update staff details
4. As an admin, I can update staff details

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an interface to update staff personal details | Chan Ken Feng, Ong Kai Lun | 2Hours | 7 Hours |
| Write the source code to update staff details | Vijayo Wee Sheng Hao, Ong Kai Lun | 3Hours |
| Testing the validation like invalid name, age, date of birth and empty input | Ong Kai Lun, Vijayo Wee Sheng Hao | 1 Hour |
| Fixing the errors and bugs | Chan Ken Feng, Vijayo Wee Sheng Hao | 1 Hour |

1. Choo Chyau Hoong, Ong Kai Lun, Chan Ken Feng
2. Time: 15th December 2016(Thursday), 2:00pm
3. Activity: Delete staff
4. As an admin, I can delete staff

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an user interface to delete staff | Ong Kai Lun,Choo Chyau Hoong | 2Hours | 7 Hours |
| Write the source code to delete the staff details | Choo Chyau Hoong,Ong Kai Lun | 2Hours 30minutes |
| Testing validation with wrong staff ID input and empty input | Chan Ken Feng,Choo Chyau Hoong | 1 Hour 30 minutes |
| Fixing any errors and bugs | Ong Kai Lun, Chan Ken Feng | 1 Hour |

**Week 11(Payment Module)**

1. Choo Chyau Hoong, Chan Ken Feng, Vijayo Wee Sheng Hao
2. Time: 19th December 2016 (Monday), 10.00am
3. Activity: Make payment
4. As a customer, I can make payments

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an user interface for make payment | Choo Chyau Hoong, Vijayo Wee Sheng Hao | 1 Hours 30 minutes | 7 Hours 30 minutes |
| Writing the source code to do the payment base on the order | Chan Ken Feng, Vijayo Wee Sheng Hao | 4 Hours |
| Testing the validation like invalid payment fees , payment type and etc | Choo Chyau Hoong, Chan Ken Feng | 30 minutes |
| Fixing any errors and bugs | Choo Chyau Hoong, Chan Ken Feng | 1 hour 30 minutes |

1. Ong Kai Lun, Ong Xiang, Vijayo Wee Sheng Hao
2. Time: 20th December 2016 (Tuesday), 10.30am
3. Activity: Generate payment reports
4. As an admin, I can generate and print payment reports

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create a user interface to display the report | Ong Kai Lun, Ong Xiang | 1 Hour | 5 hours 30 minutes |
| Writing source code to display the report | Ong Kai Lun, Vijayo Wee Sheng Hao | 3 Hours |
| Testing validation see whether the report get the correct data | Ong Xiang, Vijayo Wee Sheng Hao | 30 minutes |
| Fixing any bug and errors | Ong Kai Lun, Vijayo Wee Sheng Hao | 1 hour |

1. Choo Chyau Hoong, Ong Kai Lun, Vijayo Wee Sheng Hao
2. Time: 21st December 2016 (Wednesday), 11.00am
3. Activity: Print receipt
4. As a customer, I can print receipt

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Add a button in the payment user interface | Vijayo Wee Sheng Hao | 5 minutes | 6 hours 30 minutes |
| Create a display format to display a payment receipt | Ong Kai Lun, Vijayo Wee Sheng Hao | 1 Hour |
| Writing the source code to display the receipt | Choo Chyau Hoong, Ong Kai Lun | 2 hours 55 minutes |
| Testing the link between the payment and the receipt whether got linked | Choo Chyau Hoong, Vijayo Wee Sheng Hao | 1 hour 30 minutes |
| Fixing the receipt display format and any bug and error | Ong Kai Lun, Vijayo Wee Sheng Hao | 1 hour |